**SPRINT 2**

**REVIEW**

****

**Author: Imagineers Team**

**Date: 09/03/2017**

**Revision history**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Notes** |
| **1.0** | 09/03/2017 | Thạch Nguyễn |  |
|  |  |  |  |
|  |  |  |  |

**TABLE OF CONTENT**

[I. SPRINT 2- BACKLOG 4](#_Toc483522263)


[II. SPRINT 2- BURNDOWN 4](#_Toc483522264)

[III. SPRINT 2- TASK REPORT 5](#_Toc483522265)


[IV. SPRINT 2- CHECKLIST 7](#_Toc483522266)

[V. SPRINT 2- SUMMARY 9](#_Toc483522267)

# SPRINT 2- BACKLOG



# SPRINT 2- BURNDOWN



* Total estimated effort hours: 336 hours
* The actual effort hours: 132 hours
* The undone tasks hours: 224 hours

# SPRINT 2- TASK REPORT

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| User story | Task | Assigned | Estimation (hrs) | Actual  (hrs) | Status |
| User View the site main page | Write Unit test – Load main page API | Tai Nguyen | 16 | 8 | Done |
|  | Run unit test – Load content to main page | Tai Nguyen | 8 | 4 | Done |
|  | Write Unit test – Load main page controller | Tai Nguyen | 8 | 4 | Done |
|  | Run Unit test – load main page controller | Tai Nguyen | 5 | 4 | Done |
|  | Code server-API Load content to main page | Chanh Tran | 16 | 13 | Done |
|  | Code angular – controller | Quang Nguyen | 16 | 24 | Done |
|  | Design database – main page | Thach Nguyen | 8 | 4 | Done |
|  | Run functional test case- View main page | Viet Dang | 8 | 3 | Done |
|  | Write test report – View main page | Viet Dang | 5 | 4 | Done |
|  | Set up build – Run CI | Chanh Tran | 5 | 2 | Done |
|  |  |  |  |  |  |
| Member Create Profile | Design UI – Create Profile page | Phuong Nguyen | 8 | 7 | Done |
|  | Design database | Thach Nguyen | 8 | 8 | Done |
|  | Write unit test – Create profile API | Tai Nguyen | 8 | 6 | Done |
|  | Run unit test – create profile API | Tai Nguyen | 8 |  | Undone |
|  | Write unit test – create profile controller | Tai Nguyen | 8 |  | Undone |
|  | Run unit test – create profile controller | Tai Nguyen | 8 |  | Undone |
|  | Code server-side API Create profile | Chanh Tran | 16 | 12 | Done |
|  | Write acceptance test- create profile | Tai Nguyen | 1 | 1 | Done |
|  | Run functional testcase – create profile | Viet Dang | 8 |  | Undone |
|  | Code controller – Create profile | Quang Nguyen | 24 |  | Undone |
|  |  |  |  |  |  |
| Member view head banner | Design UI – View profile page | Phuong Nguyen | 8 | 5 | Done |
|  | Code server-side API view (load) head banner | Chanh Tran | 16 | 6 | Done |
|  | Write Unit test – view head banner server side | Tai Nguyen | 8 | 6 | Done |
|  | Write Unit test – view head banner client side | Tai Nguyen | 8 |  | Undone |
|  | Run unit test – view head banner server side | Tai Nguyen | 8 |  | Undone |
|  | Run unit test – view head banner client side | Tai Nguyen | 8 |  | Undone |
|  | Write functional testcase – view profile banner | Viet Dang | 8 | 8 | Done |
|  | Code client side– View head banner | Quang Nguyen | 16 |  | Undone |
|  | Run functional testcase- view head banner | Viet Dang | 8 |  | Undone |
|  |  |  |  |  |  |
| Member edit head banner | Write Unit test – client side | Tai Nguyen | 2 | 1 | Done |
|  | Design UI – edit head banner | Phương Nguyen | 4 | 2 | Done |
|  | Run Unit test – client side | Tai Nguyen | 8 |  | Undone |
|  | Write Unit test – server side | Tai Nguyen | 8 |  | Undone |
|  | Run unit test – client side | Tai Nguyen | 8 |  | Undone |
|  | Code controller – edit head banner | Quang Nguyen | 24 |  | Undone |
|  | Code server-side – edit head banner | Chanh Tran | 10 |  | Undone |
|  | Run functional test case – edit head banner | Viet Dang | 8 |  | Undone |
|  | Build deploy – edit head banner | Thach Nguyen | 8 |  | Undone |
|  | Write acceptance test | Phuong Nguyen | 6 |  | Undone |

# SPRINT 2- CHECKLIST

|  |  |  |  |
| --- | --- | --- | --- |
| Category | Detail | Artifacts | Status |
| User Story Clarity | User stories selected for the sprint are complete with respect to product theme, understood by the team, and have been validated by the detailed acceptance criteria. | Product backlog/ User story | Done |
| Tasks Identified | Tasks for selected user stories have been identified and estimated by the team. - |  | Done  Each story or task has ID  Task ID conduct on team service tool |
| Product owner approval | Each finished user story has been passed through UAT (User Acceptance Testing) and signed off as meeting requirements | References : Acceptance test | Imagineers-AcceptanceTest |
| Updating Product Backlog | All features not done during the sprint are added back to the product backlog. All incidents/defects not handled during the sprint are added to the product backlog. | Imagineers-BacklogRefinement | Done |
| Environment ready | Development environment is ready with all third-party tools configured.  Staging environment is ready.  Continuous integration framework is in place  Test data for the selected features has been created | Task management : Team service  Coding: Visual code  Document: Microsoft Office  Configuration tool: GitHub |  |
| Design complete | Design analysis is complete as per the user story or theme.  Prototype have been created and approved by the respective stakeholders.  Use cases are developed | Imagineers-Usecase  Imagineers-Prototype | Complete 100% story designs and use cases |
| Unit test cases written | Unit test cases have been written for the features to be developed |  | Developed :   * View main site |
| Documentation Ready | Documentation to support the sprint demo is ready |  |  |
| Code Complete | Source code changes are done for all the features in the “to do” list.” Source code has been commented appropriately. |  | Not complete with   * View head banner * Edit head banner * Member create profile |
| Unit testing is done | Unit test cases have been executed and are working successfully |  | Developed :  View main site |
| Code Refactoring | Source code has been refactored to make it comprehensive, maintainable and, amenable to change. |  | Done in GitHub |
| Code checkin | Source code is checked in the code library with appropriate comments added. |  | Done in GitHub |
| Code merging and tagging | Finalized source code has been merged with the main branch and tagged appropriately (merging and tagging guidelines are to be used) |  | Done in GitHub |
| Project metrics are ready | Burndown chart has been updated regularly and is up to date. |  | Burndown chart is developed |
| Functional testing done | Test team has reviewed and conducted necessary manual test cases to ensure that tests are passing. All incidents/defects are reported.  100% executed test cases and 80% test cases pass.  There are no major defect occurred  Accept 20% minor defects in layout or the defect doesn’t affect system | Imagineers-TestCase  Imagineers-TestReport | Test case of View main site is written and running with 100% pass |
| Acceptance testing done | Each finished user story has been passed through UAT (User Acceptance Testing) and signed off as meeting requirements (see also Product Owner Approval). | Imagineers-AcceptanceTest | Acceptance test   * View main site |
| Closure | All finished user stories/tasks are marked complete/resolved. Remaining hours for task set to zero before closing the task. |  | There are a lot of undone task  Reference on III.Task Report |

# SPRINT 2- SUMMARY

* There are a lot of undone task leads to failure in done the stories ( Reference in III. Task Report)
* The undone stories is sent back to the backlog for further development
* Code checking and refactoring
* Each members of the team is not spending the right amount of effort leads to the late deadline in sprint 2
* Team needs to fix this right away. If not it can cause the product to not finish on time