**SPRINT RETROSPECTIVE REPORT**

****

**Date:29/03/2017**

Contents

[1. MEETING OBJECTIVES 3](#_Toc475368318)

[2. ATTENDEES 3](#_Toc475368319)

[3. CONTENT 3](#_Toc475368320)

[4. APPROVAL OF MEETING 4](#_Toc475368321)

# RETROSPECTIVE OBJECTIVES

Review sprint 1: what’s done well, undone and lession learn.

# ATTENDEES

|  |  |  |
| --- | --- | --- |
| **Name** | **Roles** | **Email** |
| Nguyen Bao Thach | Team leader | b.thach511@gmail.com |
| Nguyen Hoang Nam Phuong | Team member | nguyenhoangnamphuong2110@gmail.com |
| Dang Quoc Viet | Team member | vietdang.2509@gmail.com |
| Tran Phan Trung Chanh | Team member | hunteratthenight@gmail.com |
| Nguyen Dang Quang | Team member | ndq.quang511@gmail.com |
| Nguyen Huu Tai | Team member | Nguyenhuutai1995k19t01@gmail.com |

# CONTENT

|  |  |  |
| --- | --- | --- |
| **ID** | **Description** | **Note** |
| 1 | Teamwork situations | * Give solutions about being late at the project duration |
| 2 | Technology discussion and decisions | * Working in developing phrase |
| 3 | Project discussion | * Update milestone |

# RETROSPECTIVE REPORT

|  |  |
| --- | --- |
| OBJECTIVES | EVIDENCE |
| What’s done well in the sprint | * Product backlog is well defined with all the function from customer * Capture the needs of customer * There is a close interaction between customer and developer team * The GUI sketch and workflow design is well defined * Development environment is defined * Team starts to work on track * The plan is clear * There is a roles arrangement in the team which makes team works better |
| What’s done badly in the sprint | * While doing the tasks, developer team has to training at the same time so there is lack of knowledge with coding * Task is overestimated leads to not fully done on time * Due to the following reason, there are tasks that not done by team |
| What can we do to improve | * Team starts to change the new configuration tool : GITHUB to manage source code and documents . * Team members commits their effort hourse from 5-6 hrs/day to 8hrs per day * Team members decided to work on Saturday to follow the plan |
|  | * Scrum master needs to updated new plan for the team to work |