**SPRINT RETROSPECTIVE REPORT**

****

**Date:09/05/2017**

Contents

[1. RETROSPECTIVE OBJECTIVES 3](#_Toc483763077)

[2. ATTENDEES 3](#_Toc483763078)

[3. CONTENT 3](#_Toc483763079)

[1. RETROSPECTIVE REPORT 3](#_Toc483763080)

# RETROSPECTIVE OBJECTIVES

Review sprint 1: what’s done well, undone and lesson learn.

# ATTENDEES

|  |  |  |
| --- | --- | --- |
| **Name** | **Roles** | **Email** |
| Nguyen Bao Thach | Team leader | b.thach511@gmail.com |
| Nguyen Hoang Nam Phuong | Team member | nguyenhoangnamphuong2110@gmail.com |
| Dang Quoc Viet | Team member | vietdang.2509@gmail.com |
| Tran Phan Trung Chanh | Team member | hunteratthenight@gmail.com |
| Nguyen Dang Quang | Team member | ndq.quang511@gmail.com |
| Nguyen Huu Tai | Team member | Nguyenhuutai1995k19t01@gmail.com |

# CONTENT

|  |  |  |
| --- | --- | --- |
| **ID** | **Description** | **Note** |
| 1 | Teamwork situations | * Give solutions about being late at the project duration |
| 2 | Technology discussion and decisions | * Working in developing phrase |
| 3 | Project discussion | * Update milestone |

# RETROSPECTIVE REPORT

|  |  |
| --- | --- |
| OBJECTIVES | EVIDENCE |
| What’s done well in the sprint | * Product backlog is well managed * There is a close interaction between customer and developer team * The GUI sketch and workflow design is well defined * Development environment is defined * Team starts to work on track * The plan is clear |
| What’s done badly in the sprint | * Task is overestimated leads to not fully done on time * There is a conflict of customer requirement in using the recommended swap * There are still a quite amount of work undone in the story leads to those stories were sent back to backlog * Sprint 5 includes all the undone stories before plus the new stories * Due to the following reason, there are tasks that not done by team * *Technical problem :* * Exchange swap was not push notification * The criteria of the function was not catch |
| What can we do to improve | * Team members commits their effort hourse from 5-6 hrs/day to 8hrs per day * Team members decided to work on Saturday to follow the plan |
|  | * Scrum master needs to updated new plan for the team to work * Team needs to have specific plans for implementing the project, if not team can be in “panic” situation * Team needs to deal with the customer about the requirement. |